CST8002 Programming Language Research Project

Practical Project Part 02 – Project Review I
Submitted By: Samatar Abdullahi,

Student ID: 041198705

Submitted to: Professor Stanley Pieda

in partial fulfillment of the requirements for CST 8002_302

Computer Programming

Algonquin College

Oct 09, 2026

I do not believe that there will be changes to the development environment as planned from Practical Part 1. The program will still be Python-based and run in a console-like application, with the same IDE, OS and Python version used in Part 1.

For PP2, the existing code will be reframed to fit into separate packages for the model, persistence, business and presentation layers. This is a framework change to the app, not a change of coding language or project.

Architecture: N-Layered architecture (a layered console app). It is very useful because each layer has a specific job, which makes testing and future updates easier.

Presentation layer: Shows the menu, then reads user selections and prints results.

Business layer: Stores the list of record objects and performs add, update, delete, selection and reload operations.

Persistence layer: Reads the first 100 CSV rows and copies records to a new CSV file with a UUID filename.

Model layer: Defines a record object whose attributes correspond to every column in the assigned dataset.

WBS is a sequential way of following the execution of your project. Tasks are all labelled and numbered.

1.0  Project startup

1.1 Analyze Part 1 and Part 2

1.2  Create Project2 Git branch and package folders

2.0  Model and persistence

2.1  Update record class to represent all dataset columns

2.2 Add CSV loading with exception handling

2.3 Add UUID-named CSV export

3.0  Business layer

3.1  Add in-memory record collection

3.2  Add display, add, edit and delete operations

3.3  Add dataset reload

4.0  Presentation layer

4.1  Create interactive console menu and name banner

4.2  Connect menu actions to business operations

5.0  Testing and documentation

5.1  Write and run a unittest test

5.2  Test all menu actions and handle invalid input

5.3  Write report and IEEE references

6.0  Delivery

6.1 Analyze Git commits and tag final commit as V2.0

6.2  Submit project files as zip, and GitHub repo

6.3  Practical Project Part 2 Delivered

# References / Sources Cited

[1] University of York. (2024, Oct, 16). IEEE referencing Style. Referencing styles – a Practical Guide. [online]. Available at: https://subjectguides.york.ac.uk/referencing-style-guides/ieee [Accessed on 5 Nov 2024]

[2] Python Software Foundation, “unittest — Unit testing framework,” Python Documentation. [Online]. Available: https://docs.python.org/3/library/unittest.html. [Accessed: Oct. 8, 2026].

[3]_no-author, “What Is a Work Breakdown Structure in Project Management?,” ClickUp, June 13, 2023. https://clickup.com/blog/work-breakdown-structure/ (accessed Oct. 09, 2026).